Test Plan

Online Book Store System

Prepared by: Soban

Role: QA Intern

Document Type: High-Level Test Plan

# 1. Introduction

This document defines the high-level test plan for the Online Book Store system. It describes the scope, objectives, environment, testing types, entry/exit criteria, risks, and deliverables for the testing effort. This plan builds on the functional and non-functional requirements, user stories, and acceptance criteria defined in the Requirement Analysis document (Assignment 1).

# 2. Scope of Testing

## In Scope

- User registration, login, and password reset

- Book catalog browsing and search (by title, author, category)

- Book details page

- Shopping cart: add, remove, update quantity

- Checkout and payment processing

- Order confirmation and order history

## Out of Scope

- Third-party payment gateway's internal processing logic (only integration points are tested)

- Admin/inventory management module

- Load/stress testing beyond basic page-load performance checks

# 3. Testing Objectives

- Verify that all functional requirements (FR-01 to FR-12) behave as specified

- Verify that key non-functional requirements (performance, security, usability) are met

- Identify and report defects before release

- Ensure critical user journeys (registration, search, checkout) are stable across builds

# 4. Test Environment

| Item | Details |
| --- | --- |
| Application URL | Staging environment of the Online Book Store |
| Browsers | Chrome (latest), Firefox (latest) |
| Devices | Desktop (Windows), Mobile (Android/iOS browser) |
| Test Management Tool | Testworthy |
| Test Data | Seeded test accounts and sample book catalog on staging |

# 5. Testing Types

| Type | Purpose |
| --- | --- |
| Smoke Testing | Verify core workflows (registration, login, search, checkout) work before deeper testing |
| Functional Testing | Verify each feature behaves according to functional requirements |
| Regression Testing | Verify existing features still work after changes/new builds |
| Negative Testing | Verify the system handles invalid input and error conditions gracefully |
| Usability Testing | Verify the interface is intuitive and accessible across devices |
| Performance Testing (basic) | Verify page load times meet the target defined in NFR-01 |

# 6. Entry and Exit Criteria

## Entry Criteria

- Requirement analysis and user stories are finalized and reviewed

- Test cases are written and reviewed

- Staging build is deployed and stable enough for testing

- Test data and accounts are available

## Exit Criteria

- All planned test cases have been executed

- No open High-priority defects remain unresolved

- At least 90% of Smoke and High-priority test cases pass

- Test execution report has been generated and reviewed

# 7. Risks and Assumptions

## Risks

- Staging environment may not fully mirror production (e.g., email/payment integrations)

- Limited time may restrict testing to core workflows rather than full regression coverage

- Test data may not cover all edge cases (e.g., out-of-stock books, expired promo codes)

## Assumptions

- The staging build available for testing is feature-complete for the scope listed above

- Test accounts and sample book data will be provided or seeded before testing begins

- Testworthy will be used consistently for test case management and execution tracking

# 8. Test Deliverables

- Test Plan document (this document)

- Test cases, organized into suites within Testworthy

- Test Cases export (CSV)

- Test Execution Report (PDF), generated after each test run